# Airport Chaos - Product Pipeline Tracker

Vaden Software | Working Product Roadmap | Updated September 7, 2026

Tracking rule: DONE = built; IN PROGRESS = foundation exists but needs work; NEXT = immediate build priority; PLANNED = queued; DEFERRED = intentionally not run yet; LATER = long-term vision.

# 1. Completed / Working

| Status | Feature | Current Capability |
| --- | --- | --- |
| DONE | Multi-city foundation | City selector, city registry, city-scoped multiplayer, direct city URLs; Milwaukee preserved. |
| DONE | Dallas / DFW real-world city | 50x50 km Dallas/DFW world using offline OSM + USGS elevation, chunk streaming and LOD. |
| DONE | Dallas infrastructure | DFW, Love Field, Addison, Dallas Executive; highways, downtown, Las Colinas, White Rock, Trinity. |
| DONE | World streaming/performance | Near/Mid/Far LOD, async chunk loading, LRU cache, spatial collisions, rendering/depth fixes. |
| DONE | Flight model | Takeoff, climb/descent, stall/recovery, landing assist, taxi, stop/reverse, throttle decay. |
| DONE | Aircraft differentiation | Trainer, Private Jet, Cargo, Fighter with distinct speed, acceleration, lift, inertia, roll and landing feel. |
| DONE | Aircraft visuals & camera | GLB aircraft, propeller/exhaust, bounds-based chase framing, mouse zoom, 360 orbit camera. |
| DONE | Aerobatics | A/D continuous roll, 360/720 rolls, persistent inverted flight, aircraft-specific roll rates. |
| DONE | Multiplayer lifecycle | Live aircraft, same-city isolation, destruction/respawn lifecycle, spawn protection, visibility consistency. |
| DONE | Combat | Server-authoritative guns, tracers, health, destruction, rewards, aim assist, lead indicator, target range feedback. |
| DONE | Navigation | Radar plus GTA-style Dallas world map, live players, airports, pan/zoom, waypoints and HUD bearing/distance. |
| DONE | Contracts | Passenger, Cargo, Sightseeing and Intercept contracts with detailed active-task progress. |
| DONE | Progression | Credits, unlock thresholds, flight/landing/region rewards and local persistence. |
| DONE | HUD | Flight-first HUD with heading, airspeed, altitude, vertical speed, health, radar and nearest-airport navigation. |
| DONE | Sponsorship foundation | City billboards, building screens, airport signs, aircraft livery slots and local viewability/impression tracking. |
| DONE | DEV QA infrastructure | Flight-test mode, visual-QA presets, ad debug, production safety guards. |

# 2. Pipeline - Ordered by Product Priority

Immediate build direction: Living Sky -> Dynamic Sky Events -> Stunt/Combo -> Discovery -> finish Ad/Sponsorship Polish, then social + backend monetization foundation.

| # | Feature | Status | Why / Scope | Track |
| --- | --- | --- | --- | --- |
| 1 | Living Sky | NEXT | AI civilian aircraft, helicopters, cargo flights, drones, contrails and richer cloud/sky activity. | [ ] |
| 2 | Dynamic Sky Events | PLANNED | Optional air races, supply drops, escorts, convoys, altitude challenges, storm events and player bounties. | [ ] |
| 3 | Stunt / Combo System | PLANNED | Reward barrel rolls, inverted flight, low passes, bridge runs, near misses and chained multipliers. | [ ] |
| 4 | Discovery System | PLANNED | Secret airstrips, landmark flybys, rooftop/hidden locations, stunt routes and exploration rewards. | [ ] |
| 5 | Ad & Sponsorship Polish | IN PROGRESS | Make city ads naturally visible from flight altitude; improve livery brand readability; verify commercial screenshots and viewability. | [ ] |
| 6 | Social Gameplay | PLANNED | Formations, crews, friend races, King of the Sky and shared/public events. | [ ] |
| 7 | Server Player Identity | PLANNED | Persistent pilot identity and server-backed profile instead of browser-only identity. | [ ] |
| 8 | Persistent Progression | PLANNED | Server-side credits, owned aircraft, kills, landings, distance, contracts and entitlements. | [ ] |
| 9 | Aircraft Garage | PLANNED | High-quality aircraft preview/storefront with stats, ownership, unlock reasons and strong model differentiation. | [ ] |
| 10 | Payments | PLANNED | Stripe aircraft purchases with server-controlled permanent entitlements. | [ ] |
| 11 | Sponsor Campaign Backend | PLANNED | Sponsor -> creative -> placement -> city -> schedule -> impressions -> visible seconds. | [ ] |
| 12 | Product Analytics | PLANNED | Session time, retention, aircraft usage, map usage, combat, purchases and ad exposure. | [ ] |
| 13 | Future Cities + Inter-city Flight | PLANNED | Add cities through the registry and later transition/fly between them. | [ ] |
| 14 | Space / Planets | LATER | Space-capable aircraft, atmosphere transition, solar-system/planet worlds after the core business proves itself. | [ ] |

# 3. Deferred Launch / Real-User QA - NOT COMPLETED

Important: We intentionally postponed this. It must be brought back before public launch; do not accidentally treat the current game as fully launch-tested.

| Status | Test | Purpose | Track |
| --- | --- | --- | --- |
| DEFERRED | Full regression | Complete end-to-end regression across flight, combat, contracts, cities, map, ads, persistence and lifecycle. | [ ] |
| DEFERRED | Production deployment | Deploy current production build and verify public URL, streaming and WebSockets. | [ ] |
| DEFERRED | Two-network multiplayer | Test from separate devices/networks, not only localhost/tabs. | [ ] |
| DEFERRED | 3-5 uncoached player test | Observe whether new players understand controls, take off, use map, fight, land and replay without coaching. | [ ] |
| DEFERRED | Retention / business QA | Measure session length, replay behavior, aircraft desire, ad noticeability and sponsor-quality placements. | [ ] |

# 4. Business Gates

• Gameplay Gate: Flying must stay enjoyable even when the player ignores contracts and combat.

• Aircraft Gate: Higher-tier aircraft must provide an obvious, desirable experience advantage without making cheaper planes useless.

• Ad Gate: A sponsor must be clearly visible in normal gameplay/screenshots; realism + real audience + measurable viewability drive value.

• Monetization Gate: Paid aircraft ownership must eventually be server-authoritative; never trust localStorage for paid entitlements.

• Launch Gate: Do not call the product validated until full regression, public deployment, cross-network multiplayer and uncoached player testing are complete.

# 5. How We Maintain This Tracker

• When Codex completes a feature, move its status to DONE only after the agreed validation gate passes.

• If a foundation exists but commercial/UX quality is still weak, keep it IN PROGRESS instead of calling it DONE.

• Add new ideas to the pipeline only after product prioritization; do not let feature requests silently reorder the roadmap.

• Keep the deferred launch QA section visible until every item is actually completed.